Faktlens Digital Services - Azure Migration Project

Session 12 Incident Reports: Real Problems I Ran Into

Daniel Igbu (GMNSE), Junior Cloud Engineer, student

Getting the Blob trigger function working in Session 12 was not a smooth, one shot process. I ran into four separate problems along the way, each with a different cause. I am writing these up the same way I did for Session 8, since they are genuine examples of troubleshooting, not staged ones. These continue the numbering from my Session 8 incident reports.

INC-004: No Create Button for Functions in the Portal

| What went wrong | After creating my first Function App, I opened the Functions section expecting to click a Create button and pick a template like I had seen in earlier guides. Instead, the page only showed links to open the project in VS Code or another editor, with no option to create a function directly in the portal. |
| --- | --- |
| What I checked | I looked at the Function App's Overview page and noticed the Plan type was set to Flex Consumption. |
| What was actually causing it | Flex Consumption is a newer hosting plan that does not support the classic in portal function creation experience. It expects functions to be deployed from an external tool instead. I had picked that plan without realising it would remove the option I actually needed for this task. |
| How I fixed it | I deleted that Function App and created a new one, this time choosing the plain Consumption plan instead of Flex Consumption. |
| How to avoid it next time | Before picking a hosting plan, I will check what each one actually supports rather than assuming they all work the same way in the portal. The plan names look similar but behave quite differently. |

INC-005: Publish Failed Because of a Runtime Mismatch

| What went wrong | When I tried to publish my function code to Azure using the func azure functionapp publish command, it failed immediately with a message saying my Azure Function App had FUNCTIONS_WORKER_RUNTIME set to DotnetIsolated while my local project was set to Node. |
| --- | --- |
| What I checked | The error message itself, which was actually clear about what was mismatched, once I read it properly instead of just seeing it as a generic failure. |
| What was actually causing it | When the Function App was first created in Azure, it got set up expecting .NET code. My local project, built with func init using the javascript flag, was JavaScript instead. The two did not agree on what language the function was written in, so Azure refused to publish until that was resolved. |
| How I fixed it | I re-ran the publish command with a --force flag added, which tells Azure to update its own runtime setting to match what my local project actually is, instead of rejecting the mismatch. |
| How to avoid it next time | I will pay closer attention to which runtime stack I pick when first creating a Function App, so it matches the language I actually plan to write the function in, rather than relying on force to fix a mismatch after the fact. |

INC-006: Function App Failed to Start Due to an Old Node Version

| What went wrong | After the publish succeeded, the Function App showed a runtime error at the top of its Overview page, and the Functions list failed to load at all, showing a message that it could not load some functions due to errors. |
| --- | --- |
| What I checked | The error banner itself, which read: SyntaxError: Use of const in strict mode, along with a note that the app had failed to build its configuration. |
| What was actually causing it | The Function App was still running on a very old default version of Node.js, one too old to understand modern JavaScript syntax like const. My deployed code used that syntax, so the app could not even start. |
| How I fixed it | I set the WEBSITE_NODE_DEFAULT_VERSION app setting explicitly to a current version, then restarted the Function App so the change actually took effect. |
| How to avoid it next time | I will check and set the Node version explicitly as one of the first steps after creating a Function App, rather than assuming the default version will already be modern enough. |

INC-007: Blob Trigger Never Fired on a Real Upload

| What went wrong | Even after the app was running correctly, uploading a test file into my images container did not trigger the function. The live log stream showed the app healthy and idle, with repeated messages saying no new trace in the past minute. |
| --- | --- |
| What I checked | First the AzureWebJobsStorage app setting, since that connects the function to the storage account. It turned out I had left the literal placeholder text in the connection string instead of pasting my real storage account key, so I fixed that and confirmed the real key was saved. After that was fixed, the trigger still did not fire, so I checked the function's actual code file next. |
| What was actually causing it | Two separate problems stacked on top of each other here. First, the connection string genuinely had not been set correctly, since I had copied a command with placeholder wording still in it instead of substituting in my real key. Second, once that was fixed, I found the function's generated code was still pointing at a sample container name instead of images, since the newer version of the tools does not actually prompt for the container path during setup the way older guides describe, it just fills in a placeholder path that has to be edited manually afterward. |
| How I fixed it | I replaced the placeholder text with my real storage account key in the connection string setting. Separately, I opened the function's code file directly and edited the path value to point at images instead of the default sample container name, then redeployed. |
| How to avoid it next time | I will always double check that a command with a placeholder actually got the real value substituted in before assuming it worked, by reading back the saved setting rather than just trusting the command ran without an error. I will also check the trigger's container path directly in the generated code file after creating a Blob trigger function, since the setup process does not always ask for it upfront. |

Quick Summary

| Incident | Where the problem was | What caused it | How I fixed it |
| --- | --- | --- | --- |
| INC-004 | The hosting plan choice | Flex Consumption does not support creating functions in the portal | Recreated the app on the plain Consumption plan |
| INC-005 | The deployment step | Local project language did not match the Azure app's runtime setting | Published again with the force option |
| INC-006 | The app itself failing to start | Node.js version on the Function App was too old | Set a current Node version and restarted |
| INC-007 | The trigger not firing | Placeholder text left in the storage key, plus wrong container path in the code | Fixed the real key, then edited the path and redeployed |

One thing worth noting across all four of these: none of them were caused by a completely wrong approach. Each one was a specific, fixable detail that the error messages or logs actually pointed to once I looked closely, rather than a sign I needed to start over from scratch each time.